# MSE-02 Meeting Minutes

# Meeting: 26-01-26/ 19:00

| Week: 2 | Location: ACEB 1410 |
| --- | --- |

Attending:  Mohammed Alamen Qassab, Joseph Toma, Evan Romano

Regrets: None

Absent: None

## Meeting Agenda & Summary

### Supervisor Meeting and Feedback

- Met with the project supervisor to present the proposed vision-based autonomous smart car modification.

- Received approval to proceed, provided that known mechanical, electrical, and safety deficiencies are explicitly addressed.

### Review of Research Findings

- Discussed research on vision-based obstacle detection, embedded vision hardware, mapping approaches, and path planning.

- Identified constraints related to computational resources, sensor availability, and project timeline.

### Project Proposal Finalization

- Refined project objectives to clearly state achievable outcomes.

- Clarified camera functionality and the level of autonomy to be implemented.

- Agreed to submit the finalized project proposal and Sprint 0 research documentation by January 30th.

### Planning for Sprint 1

- Discussed the need for a system-level block diagram to describe high-level architecture.

- Began outlining tasks for Sprint 1 based on Kanban planning.

## Next Scheduled Meeting

### Meeting: 02-02-26/ 19:00

| Week #: 3 | Location: ACEB 1410 |
| --- | --- |

Expected Attendees:  Mohammed Alamen Qassab, Joseph Toma, Evan Romano

### Planned Agenda:

- Review submitted proposal and research.

- Discuss hardware acquisition and Sprint 1 execution plan.