# MSE-02 Meeting Minutes

# Meeting: 02-02-26/ 19:00

| Week: 3 | Location: ACEB 1410 |
| --- | --- |

Attending:  Mohammed Alamen Qassab, Joseph Toma, Evan Romano

Regrets: None

Absent: None

## Meeting Agenda & Summary

### Hardware Acquisition and Constraints Review

- Confirmed acquisition of the Freenove 4WD Smart Car Kit.

- Reviewed hardware limitations and updated project constraints based on available components.

- Determined that a custom PCB would not arrive in time and decided to proceed using the Freenove-provided PCB.

### Requirements Update and Scope Adjustment

- Updated system requirements to reflect the use of the stock Freenove electronics.

- Confirmed that mechanical redesign, wiring improvements, and safer battery integration would still be addressed.

### Sprint 1 Task Execution

- Mohammed began setting up the software environment and starting initial autonomous navigation code in the GitHub repository.

- Joseph began investigating mechanical solutions to address the falling and chassis robustness deficiency.

- Evan began drafting the Sprint 1 document, outlining sprint objectives and expected outcomes.

### Kanban Board and Workflow

- Assigned Sprint 1 tasks to team members in the Kanban board.

- Moved active tasks to the “In-Progress” column.

- Agreed to commit all code changes to the shared repository as work progresses.

## Next Scheduled Meeting

### Meeting: 09-02-26/ 19:00

| Week #: 4 | Location: ACEB 1410 |
| --- | --- |

Expected Attendees:  Mohammed Alamen Qassab, Joseph Toma, Evan Romano

### Planned Agenda:

- Review Sprint 1 progress and initial code functionality.

- Discuss next steps toward demonstrating partial autonomous behavior.