# MSE-02 Meeting Minutes

# Meeting: 23-02-26/ 18:00

| Week: 5 | Location: ACEB 1410 |
| --- | --- |

Attending:  Mohammed Alamen Qassab, Joseph Toma, Evan Romano

Regrets: None

Absent: None

## Meeting Agenda & Summary

### Mechanical Redesign Updates

- Approved transition from 4WD to a tank-drive configuration with rear wheel removal.

- Agreed to implement a rear ball mount for improved stability and reduced mechanical complexity.

- Decided to remove unnecessary components (rear motors, light sensor module).

- Confirmed reuse of existing mounting holes to improve chassis rigidity and simplify assembly.

### Camera Sensor and Mounting Decisions

- Confirmed that the robot will use a grayscale camera as the primary sensor.

- Discussed grayscale processing as sufficient for AprilTag detection while reducing computation.

- Removed the three-servo camera mount and approved a fixed camera mount to simplify the system.

### Software Progress

- The robot currently has functional, basic movement, and stopping capabilities.

- Development is underway to integrate AprilTag detection.

- The next major milestone is enabling the robot to autonomously detect and navigate toward AprilTags.

### Wiring and Power Optimization

- Removing servos and rear motors reduces wiring complexity.

- Simplified electrical layout improves reliability and cable management.

- Reduced number of active actuators lowers overall power consumption and supports battery constraints.

### Supervisor and TA Design Approval

- Presented the proposed mechanical and electrical changes to the course instructor and TA.

- Received approval to proceed with the redesigned tank-drive configuration, fixed camera mount, and revised chassis attachment strategy.

- Confirmed that these changes remain aligned with the original Smart Car Redesigning Project objectives.

## Next Scheduled Meeting

### Meeting: 02-03-26/ 19:00

| Week #: 6 | Location: ACEB 1410 |
| --- | --- |

Expected Attendees:  Mohammed Alamen Qassab, Joseph Toma, Evan Romano

### Planned Agenda:

- Demonstrate successful AprilTag detection using a grayscale camera feed.

- Show initial implementation of navigation toward detected AprilTags.

- Present updated rear ball mount CAD design and mounting integration.

- Provide a progress update on wiring layout improvements and power distribution plan.

- Plan next implementation steps for Sprint 2.