# MSE-02 Meeting Minutes

# Meeting: 02-03-26/ 18:00

| Week: 6 | Location: ACEB 1410 |
| --- | --- |

Attending:  Mohammed Alamen Qassab, Evan Romano

Regrets: Joseph Toma

Absent: None

## Meeting Agenda & Summary

### AprilTag Code Development

- Actively working on writing the AprilTag detection code to enable the robot to identify and respond to AprilTag markers in its environment.

- Initial code structure has been established; the team is iterating the detection pipeline to ensure reliable tag recognition using the grayscale camera feed.

- Ongoing testing and debugging are being performed to validate AprilTag detection accuracy prior to integration with navigation logic.

### Drive Configuration Code Update

- Codebase is being updated to reflect the physical removal of the rear motors, transitioning to a 2-front-wheel-only drive system.

- Motor control logic and PWM channel assignments are being revised to eliminate references to the now-removed rear actuators.

- Confirmed that the software changes align with the previously approved tank-drive mechanical redesign and ensure the robot operates correctly with only front-wheel drive.

### SolidWorks Design Process

- The SolidWorks CAD model for the rear ball mount assembly is nearing completion, with final geometry and hardware placements being refined.

- Mounting integration with the existing chassis has been verified within the CAD environment to confirm fit and alignment.

- Final design review of the ball mount will be completed shortly, after which manufacturing or fabrication steps can begin.

### AprilTag Testing Preparation

- The team is preparing the physical test environment for upcoming AprilTag detection trials, including tag placement and lighting conditions.

- Camera positioning and field-of-view have been evaluated in advance of testing to ensure tags will be detectable at the intended operating range.

- Once the AprilTag code reaches a stable state, structured detection tests will be conducted to benchmark performance before integrating navigation responses.

## Next Scheduled Meeting

### Meeting: 09-03-26/ 18:00

| Week #: 7 | Location: ACEB 1410 |
| --- | --- |

Expected Attendees:  Mohammed Alamen Qassab, Joseph Toma, Evan Romano

### Planned Agenda:

- Present results from initial AprilTag detection testing and document findings.

- Demonstrate updated 2-front-wheel drive code running on the physical robot.

- Review and finalize the completed SolidWorks ball mount design for approval.

- Begin integration of AprilTag detection with autonomous navigation toward detected tags.

- Plan implementation steps for the next sprint.