# MSE-02 Meeting Minutes

# Meeting: 09-03-26/ 18:00

| Week: 7 | Location: ACEB 1410 |
| --- | --- |

Attending:  Mohammed Alamen Qassab, Evan Romano

Regrets: Joseph Toma

Absent: None

## Meeting Agenda & Summary

### Sprint 2 Progress Demonstration

- Presented the Sprint 2 demo video showing the robot performing forward motion, obstacle detection using grayscale camera processing, and turning behaviour using the front-wheel tank drive configuration.

- Demonstrated that the robot successfully detects obstacles within its field of view, stops, and performs a turning maneuver to redirect itself.

- Confirmed that the implemented behaviour aligns with the intended system functionality for this stage of development.

### Mechanical Design Review

- Presented completed SolidWorks models of the redesigned chassis, rear ball mount, and fixed camera mount.

- Confirmed that all components are finalized and exported as STL files for manufacturing.

- Reviewed mounting strategy, including reuse of existing holes and integration of the ball mount for rear support.

### System Design Validation

- Discussed how the updated tank-drive configuration, simplified wiring, and fixed camera mount improve system reliability and reduce power consumption.

- Confirmed that the current design choices remain aligned with project objectives and constraints.

- Received approval from the professor and TA to proceed with manufacturing and system integration.

### Next Implementation Steps

- Begin 3D printing the chassis, ball mount, and camera mount components.

- Assemble the redesigned mechanical system onto the robot platform.

- Continue development of AprilTag detection and begin integration with navigation logic.

- Prepare testing setup for vision-based navigation experiments.

## Next Scheduled Meeting

### Meeting: 16-03-26/ 18:00

| Week #: 8 | Location: ACEB 1410 |
| --- | --- |

Expected Attendees:  Mohammed Alamen Qassab, Joseph Toma, Evan Romano

### Planned Agenda:

- Provide updates on 3D printing progress and initial assembly of mechanical components.

- Demonstrate preliminary AprilTag detection results using a grayscale camera feed.

- Begin integration of AprilTag detection with robot navigation behaviour.

- Evaluate system performance after initial mechanical assembly.

- Plan remaining implementation steps for final system integration.