# MSE-02 Meeting Minutes

# Meeting: 16-03-26/ 18:00

| Week: 8 | Location: ACEB 1410 |
| --- | --- |

Attending:  Mohammed Alamen Qassab, Joseph Toma, Evan Romano

Regrets: None

Absent: None

## Meeting Agenda & Summary

### Project Showcase Planning

- Established a final execution plan to prepare the system for the project showcase scheduled for April 1st at 2:30 PM in the ACEB Atrium.

- Identified remaining tasks, including mechanical assembly, AprilTag integration, and final system validation.

- Agreed to complete all critical components before the showcase and coordinate progress through informal communication.

### Chassis Design Optimization

- Reviewed the existing chassis CAD model and identified opportunities to reduce print time.

- Modified the chassis design to a frame-based structure by introducing cutouts while maintaining structural integrity.

- Reduced estimated print time from approximately 15 hours to 7 hours without compromising functionality.

### Rear Support Design Update

- Decided to discard the previously designed custom ball mount.

- Selected a LEGO-compatible 3x3 liftarm motor mount design to attach an existing ball support component to the rear of the robot.

- Confirmed that this approach simplifies implementation and reduces manufacturing complexity.

### Mechanical Integration Progress

- Removed the rear wheels to complete the transition to the front-wheel tank drive configuration.

- Repositioned the camera from the gimbal assembly to a fixed mount on the robot chassis as planned.

- Began integrating the redesigned mechanical components onto the platform.

### Mechanical Integration Progress

- Joseph Toma: Complete 3D printing of the optimized chassis and deliver components for integration.

- Evan Romano: Implement and finalize AprilTag detection and integration with navigation logic.

- Mohammed Alamen Qassab: Finalize documentation, organize the repository, and prepare presentation materials for the showcase.

## Next Scheduled Meeting

### Meeting: 01-04-26/ 14:30

| Week #: 10 | Location: ACEB Atrium |
| --- | --- |

Expected Attendees:  Mohammed Alamen Qassab, Joseph Toma, Evan Romano

### Planned Agenda:

- Present the final integrated autonomous smart car system.

- Demonstrate vision-based navigation and obstacle avoidance capabilities.

- Explain mechanical redesign decisions and system architecture.

- Answer questions and receive feedback from evaluators.