# Sprint 3 Report

| Team Member | Student Number |
| --- | --- |
| Evan Romano | 251327329 |
| Joseph Toma | 251283541 |
| Mohammed Alamen Qassab | 251285296 |

# Sprint Objectives

The goal of Sprint 3 was to:

- Complete manufacturing of the redesigned mechanical components

- Assemble the updated robot platform with the new chassis and camera mount

- Continue development and integration of AprilTag detection

- Begin testing of vision-based navigation using AprilTags

- Prepare the system for final demonstration and project showcase

By the end of the sprint, we aimed to have a physically assembled robot with partial vision-based navigation capabilities and a system ready for final testing and presentation.

# Steps to Achieve the Sprint Goal

## Mechanical Manufacturing & Assembly

Mechanical development progressed from finalized CAD models to physical implementation.

- 3D printed the optimized chassis design with reduced material and print time

- Implemented frame-based chassis structure to improve print efficiency while maintaining rigidity

- Replaced the custom ball mount design with a LEGO-compatible rear support mount for simpler integration

- Removed rear wheels to complete the transition to the tank-drive configuration

- Installed the fixed camera mount and repositioned the camera from the servo gimbal to a stable forward-facing position

The redesigned components were successfully integrated onto the robot platform, resulting in a simplified and more robust mechanical system.

## Software Development & AprilTag Integration

Software development focused on extending vision capabilities beyond obstacle detection.

- Continued development of the AprilTag detection pipeline using grayscale camera input

- Tested detection under controlled conditions with prepared tag layouts

- Began integration of AprilTag detection with robot motion logic

At this stage:

- AprilTag detection code is functional at a basic level

- Full integration with autonomous navigation is still in progress

- Existing obstacle detection and turning behaviour using grayscale vision remains functional

Testing was initiated late in the sprint due to manufacturing timelines, limiting the extent of full system validation.

## System Integration & Testing

- Assembled the mechanical and electrical subsystems into a single platform

- Verified that drivetrain and camera systems function correctly after integration

- Conducted initial testing of combined mechanical and software systems

The robot successfully demonstrates:

- Forward motion using front-wheel tank drive

- Obstacle detection and turning using grayscale vision processing

- Stable operation with the redesigned chassis and camera configuration

# Demo Link

Due to time constraints between final manufacturing and testing, a full AprilTag navigation demo video is not available for this sprint. Instead, documentation of completed system integration is provided, including images of:

- Fully assembled robot platform

- Manufactured chassis, camera mount, and rear support system

- Final hardware configuration ready for testing and demonstration

These materials verify that the system has progressed to a fully integrated and testable state in preparation for final validation.

# Review & Retrospective

## What Went Well During This Sprint?

### Mechanical Implementation Completion

The transition from CAD to physical components was successfully completed. The optimized chassis design reduced print time significantly while maintaining functionality, allowing rapid progression to system assembly.

### System Integration Progress

The team successfully integrated mechanical and software subsystems into a working platform. The robot maintains stable motion and obstacle detection behaviour after redesign implementation.

### Design Adaptability

Key design decisions, such as replacing the custom ball mount and simplifying the chassis, improved overall system feasibility and reduced complexity during final stages.

## What Didn’t Go Well / What Can Be Improved?

### Limited AprilTag Integration

Although AprilTag detection development progressed, full integration with navigation was not achieved within the sprint.

Causes: Late start on physical testing due to manufacturing timeline constraints.

Improvements: Begin testing in parallel with manufacturing where possible and integrate features incrementally rather than waiting for full system readiness.

### Tight Timeline for Testing & Validation

Testing was compressed into a short time window after component fabrication.

Causes: Dependency on the completion of physical components before full system testing.

Improvements: Better scheduling of fabrication and earlier preparation of testing environments to allow immediate validation once hardware is ready.

### Incomplete Demonstration Material

A complete demonstration of AprilTag-based navigation was not finalized during this sprint.

Improvements: Prioritize capturing demo content immediately after achieving partial functionality rather than waiting for full system completion.

# Next Steps

- Finalize AprilTag detection and integrate with navigation logic

- Perform full system testing and validation of autonomous behaviour

- Prepare and deliver the project showcase demonstration

- Complete final project report with design, implementation, and testing documentation

- Clean and organize the GitHub repository (code, CAD files, documentation) for submission